# Initial Project Planning

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab1f1f6cc17f09b1a3eff20 |
| Project Name | LegalEase – AI-Powered Legal Document Generator |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Project Planning

The template uses Sprint, Functional Requirement (Epic), User Story Number, User Story/Task, Story Points, Priority, Team Members, Sprint Start Date, and Sprint End Date.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & UI | USN-1 | As a user, I can access the LegalEase application through a simple Streamlit interface. | 2 | High | Team |
| Sprint-1 | Project Setup & UI | USN-2 | As a user, I can enter the document type, parties, terms and effective date. | 3 | High | Team |
| Sprint-1 | Project Setup & UI | USN-3 | As a developer, I can configure the Python environment and required project dependencies. | 2 | High | Team |
| Sprint-2 | FastAPI Backend | USN-4 | As a system, I can receive legal document requests through the FastAPI /generate endpoint. | 3 | High | Team |
| Sprint-2 | FastAPI Backend | USN-5 | As a system, I can validate document type, parties, terms and dates before processing the request. | 2 | High | Team |
| Sprint-2 | Gemini AI Integration | USN-6 | As a user, I can generate a customized legal document using Gemini AI based on my inputs. | 5 | High | Team |
| Sprint-3 | Document Generation | USN-7 | As a user, I can view the generated legal document in an editable preview. | 3 | High | Team |
| Sprint-3 | Document Formatting | USN-8 | As a user, I can generate a professionally formatted DOCX document with headings, logo, terms table and footer. | 5 | High | Team |
| Sprint-3 | Document Formatting | USN-9 | As a user, I can generate a professionally formatted PDF document with branding and footer. | 5 | High | Team |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Export & | USN-10 | As a user, I can download | 3 | High | Team |
|  | Testing |  | the generated document as |  |  |  |
|  |  |  | TXT, DOCX or PDF. |  |  |  |
| Sprint-4 | Testing | USN-11 | As a tester, I can test | 3 | High | Team |
|  |  |  | different document types |  |  |  |
|  |  |  | and combinations of user |  |  |  |
|  |  |  | inputs. |  |  |  |
| Sprint-4 | Deployment | USN-12 | As a developer, I can run | 3 | Medium | Team |
|  |  |  | and verify the complete |  |  |  |
|  |  |  | LegalEase application |  |  |  |
|  |  |  | locally using FastAPI and |  |  |  |
|  |  |  | Streamlit. |  |  |  |